NOTICE NO. SPB-002-26

CONSULTATION ON THE REVISIONS TO THE 
2500-2690 MHZ BAND PLAN

PUBLISHED IN THE CANADA GAZETTE, PART I

ON 14 FEBRUARY 2026

REPLY COMMENTS

OF

BELL MOBILITY INC.

28 APRIL 2026

Table of Contents

Page

1.0	INTRODUCTION	3

2.0	NEW 2500 MHZ TDD BAND PLAN	4

3.0	TIMING FOR THE TRANSITION	7

4.0	EXISTING 2500 MHZ DEPLOYMENT REQUIREMENTS	10

5.0	TRANSITION PLAN IMPLEMENTATION	11

# INTRODUCTION

- These Reply Comments are provided in accordance with the procedure set out by Innovation, Science and Economic Development Canada (ISED), in Notice No. SPB-002-26, Consultation on the Revisions to the 2500-2690 MHz Band Plan (The Consultation).

- We support ISED's proposal to transition the 2500 MHz spectrum band to an unpaired Time Division Duplex (TDD) Band 41 configuration.  However, the transition must be carefully managed through a phased, market-by-market approach developed through mutual agreement among existing licensees.  The majority of commenters also expressed support for a phased, market-by-market approach for the transition to an unpaired TDD band plan.

- The majority of commenters were in agreement with the following key issues which we also support:

-	Phased Transition Timeline:  A three-phase, market-by-market transition with Ontario and Quebec transitioning first (around 2033), followed by the remaining provinces (around 2035), and the territories (around 2036);

-	Deployment Requirements:  These should be paused or adjusted to avoid forcing investment in soon-to-be obsolete infrastructure;

-	Contiguous Spectrum:  This is essential to realize the full efficiency benefits of the transition;

-	Industry-Led Process:  This would allow licensees to collaboratively determine the details of the transition plan; and

-	Technical Standards:  ISED should promptly update the relevant Radio Standards Specification (RSS) and Standard Radio System Plan (SRSP) documents to enable equipment certification.

- Furthermore, we recommend that ISED take a holistic view of the 2500-2900 MHz range in light of the US identification of the 2690-2900 MHz spectrum band as potential 6G spectrum under the One Big Beautiful Bill Act.  We recommend that ISED combine the auctioning of the 10 MHz guard band spectrum with the release of the 2690-2900 MHz spectrum band and conduct a single, unified assignment round across the entire 2500-2900 MHz spectrum band to avoid spectrum fragmentation and position Canada at the forefront of 6G spectrum readiness.

# NEW 2500 MHZ TDD BAND PLAN

Q1.	ISED is seeking comments on its proposal to revise the band plan to an unpaired band plan in 2500-2690 MHz.

- Eastlink opposed the transition and argued that its existing radio equipment is "incompatible with the US band plan, and would need to be entirely replaced" and urges ISED to explore "alternative long-term solutions to address border interference"  However, the majority of commenters, including ourselves, support ISED's proposal to transition to a TDD band plan.  Adopting a TDD configuration will align Canada's 2500 MHz spectrum band plan with that of the US, which will resolve cross-border interference and allow for more efficient spectrum utilization.  As noted in Rogers' comments, the transition would enable cross-border coexistence and enhance equipment benefits and spectral efficiency gains from defragmentation.  There is no doubt that proceeding with the transition is in the best interests of Canadians.

- Rogers "fully supports" the transition and Telus "strongly agrees with ISED's rationale that transitioning to a TDD band plan is the most effective way to harmonize with the U.S. market to resolve persistent interference."  Moreover, Sasktel agrees with the proposed band plan, noting that "this large amount of TDD spectrum provides operators with the opportunity to add significant capacity to their 5G network deployments," and Cogeco "strongly supports" the proposal as "a vital step in ensuring that Canadian networks can meet the increasing demand for high-speed data while remaining cost-competitive".

- Furthermore, the GSMA agrees with ISED's proposal, noting that "transitioning to an unpaired TDD band plan in 2.5 GHz will give Canadian mobile network operators greater flexibility to deploy networks that serve Canadian consumers and businesses while facilitating cross-border coordination with the US," while Nokia similarly supports aligning with the US and global ecosystem, emphasizing the growth of the Band 41 band worldwide and its importance for future 6G spectrum.

- The cross-border interference challenges arising from the divergence between the Canadian and US band plans have reached a critical point that cannot be resolved through half-measures.  The suggestion that alternative solutions be explored ignores the extensive coordination efforts that have been underway for over a decade, culminating in a formal cross-border agreement in 2024, which remains, as Cogeco describes, "a stopgap measure".  Telus similarly observes that current coexistence measures are "increasingly unpalatable and spectrally inefficient" and that these measures "effectively waste significant amounts of this vital spectrum for two-thirds of the Canadian population".  The spectrum is not being fully used near the US border today, and this situation impacts Canadians who reside in the most densely populated regions of the country.

- Maintaining the status quo would deprive Canadians of the benefits of this valuable spectrum resource and is contrary to ISED's policy objective under the Spectrum Policy Framework for Canada (SPFC) to "maximize the economic and social benefits that Canadians derive from the use of the radio frequency spectrum resource."  It is also counter to the SPFC Enabling Guideline (h) which states that

spectrum policy and management should support the efficient functioning of markets by harmonizing spectrum use with international allocations and standards, except where Canadian interests warrant a different determination.

- Furthermore, the transition to TDD will deliver substantial and well-documented benefits that far outweigh the costs identified by Eastlink.  TDD enables more efficient use of the 2500 MHz spectrum band through dynamic allocation of uplink and downlink timeslots, avoiding the inherent inefficiency of Frequency Division Duplexing (FDD), where one direction may sit underutilized while the other is congested.  Telus echoes this statement in its comments, that TDD use is "technically superior to FDD use of the same spectrum for advanced antenna technologies" such as massive MIMO in 5G and beyond.  This is due to channel reciprocity in TDD systems, which allows base stations to predict downlink signal paths using pilot symbol estimates in the uplink, thus "significantly boosting capacity without incurring a costly penalty of providing direct feedback of channel estimates."  The transition to TDD also gives Canadian mobile network operators (MNOs) full access to the well-established US Band 41 equipment and device ecosystem ensuring cost-effective and state-of-the-art equipment availability.

- The cost of this transition are manageable through the proposed timelines.  As stated in our comments, structuring the transition over a sufficiently long timeframe will allow MNOs to incorporate the necessary equipment replacements into their regular network refresh cycles, "rather than requiring accelerated or out-of-cycle capital expenditure."  Other commenters also note that a gradual phased approach allows for staggered equipment deployment that spreads capital investment across many years.  Telus confirms that

An industry-led three phase transition permits staggered equipment deployment, spreading the capital investment across multiple years and allows operators to align spectrum modernization with largely unaccelerated network refresh cycles.

Rogers further notes that the costs are

not necessarily net new costs, as operators would have expected to make much of these investments over time through natural network enhancements resulting from refarming spectrum from 4G deployments and deploying 5G (or future 6G) equipment.

The three-phase timeline, with transitions around 2033, 2035, and 2036, provides all MNOs, including Eastlink, with ample time to plan, budget, and execute the transition in a cost-effective manner.

- Telus suggests that including the 2496-2500 MHz range in the new band plan to fully align with the US Band 41 allocation, noting that this would require revisions to the Canadian Table of Frequency Allocations and Footnote C38.  We support Telus' proposal to extend the band to 2496 MHz, primarily to ensure full alignment with the US ecosystem.  Without this alignment, Canada would need to define different out-of-band emission limits at 2500 MHz rather than at 2496 MHz, which could lead to a Canada-specific equipment ecosystem that would be more costly and less readily available than the established US Band 41 ecosystem.

- With respect to adjacent band protection, Globalstar has noted that it has no objection to the proposed band plan modifications, provided that incumbent mobile satellite services (MSS) in the adjacent 2483.5-2500 MHz spectrum band "remain fully protected and are not adversely affected".  We note that Globalstar operates both in Canada and the US, and the US band plan already extends to 2496 MHz.  As a result, Globalstar is already successfully coexisting with US operators under the existing US technical limits in the Band 41, and we therefore do not foresee any problems in protecting Globalstar's services if Canada adopts the same band edge at 2496 MHz with equivalent out-of-band emission limits.  Adopting the US limits would provide a proven framework for coexistence that has already been demonstrated in practice.

# TIMING FOR THE TRANSITION

Q2.	ISED is seeking comments on whether starting the transition to an unpaired band plan in 2028 is appropriate and how long licensees may require to complete the transition.

- Commenters diverge on transition timing; some agree with ISED's proposal to begin transitioning in 2028 while others recommend delaying the transition.  For example, Cogeco proposes an accelerated timeline with Phase 1 (Ontario-Quebec) transitioning as early as 2028, Phase 2 in 2030, and Phase 3 in 2031, whereas Eastlink proposes a five-year timeline that would not begin until 2035.  We disagree with both recommendations, and propose a phased-in transition approach, with Canada divided into three zones with staggered transition deadlines.  The initial transition would occur generally in Ontario and Quebec, followed by Atlantic Canada, Manitoba, Saskatchewan, Alberta, and British Columbia a few years later, and then finally Yukon, Northwest Territories, and Nunavut, approximately one year after that.  The exact details and timing will be determined through stakeholder discussions over the next few years, but preliminary views suggest an initial transition deadline for Ontario and Quebec around 2033, with transition deadlines for the remaining zones occurring a few years later.

- MNOs, including ourselves, rely heavily on Band 7 spectrum, which is deployed extensively across existing networks.  A 2028 transition date would not allow operators a sufficient period to procure and install new hardware on towers and to plan funding for the transition.  Moreover, equipment manufacturers do not have certified Band 41 equipment available in Canada.  Time will be needed for equipment manufacturers to obtain Canadian product certification and build sufficient inventory for MNOs.  Telus and Rogers made similar comments.  Specifically, Telus confirms that "the Consultation's proposed 2028 transition start is impractical" and that from an equipment availability viewpoint alone, "initial transition readiness in the Canadian markets would not be feasible until 2029-2030".  Rogers similarly notes that a mid-2027 date, followed by standards publication in late 2027, would give operators just one year (2028) to work with equipment suppliers before deployments could begin in 2029.  A 2028 transition date simply does not provide sufficient time for the necessary regulatory prerequisites, equipment certification, and deployment preparation to occur.

- In contrast, Eastlink's proposal for a delayed transition until 2035 would perpetuate the cross-border interference issues for an additional decade and prevent Canadian MNOs from realizing the efficiency gains of a TDD band plan during a critical period of 5G network deployment.  As Nokia observes, the US has identified the adjacent band 2690-2900 MHz as potential 6G spectrum under the One Big Beautiful Bill Act, and aligning the 2500 MHz band plan with the Band 41 ecosystem is "essential to leverage ongoing developments in adjacent band, paving the way for 6G spectrum."  Delaying the start of the transition to 2035, with completion potentially extending to 2040 under Eastlink's proposed five-year timeline, would jeopardize Canada's ability to leverage this extended TDD band for 6G services and would perpetuate spectrum fragmentation well beyond what is necessary.

- Our recommendation for a phased-in approach prioritizes the areas most impacted by cross-border interference while also providing significant 5G capacity upgrades to large metropolitan markets in Ontario and Quebec first.  It also allows enough time for equipment vendors to bring new products to market and for operators to test equipment before deploying it in production environments.  Other commenters made similar recommendations; for example, Rogers recommends that "the transition process be completed in three stages, with deployments starting in 2029 and the actual transitions to start in 2033".  Telus, Sasktel and Quebecor likewise support a three-phase transition commencing in 2033 and concluding in 2036.  This proposed timing also provides time for equipment vendors to bring new products (including potential 6G operability) to market.  We further propose that ISED facilitate a process through which licensees can collaboratively determine the most appropriate process, which considers equipment availability, capital planning cycles, and the operational realities of managing a band-wide technology transition.

- Telus recommends the following three proposals.  First, that "ISED begin the process of updating 2500 MHz standards (RSS-199/SRSP-517) with a goal that the technical standards be completed at least two years prior to commencement of the transition."  We agree with their recommendation.  ISED should aim to finalize updates to the relevant RSS and SRSP documents for the band at the earliest opportunity, so that Band 41 equipment can be certified in Canada.  This is a prerequisite for the transition to proceed.

- Second, Telus proposes that ISED "assign interim overlay licences according to new TDD assignments as a bridge to enable both transition and renewal".  Telus raises a legitimate concern regarding the "patchwork of licences with disparate expiry dates, staggered mid-term assessment dates, and vastly different licence fees obligations" that complicates the transition.  We agree that the heterogeneous nature of existing licence characteristics presents a practical challenge that ISED must address.  Whether through interim overlay licences or an alternative regulatory mechanism, it is essential that ISED provide a clear framework that enables licensees to plan and execute the transition without being encumbered by mismatched licence attributes.

- Lastly, we agree with Telus' recommendation that ISED "consult and publish an early renewal policy decision" that links existing FDD deployment to licence renewal eligibility.  Licensees who have met their deployment requirements under the current 2500 MHz spectrum band plan and conditions of licence should receive regulatory certainty regarding their eligibility for renewed licence terms under the new TDD band plan.  This assurance is necessary to maintain the investment incentives required for operators to commit significant capital to the transition.

# EXISTING 2500 MHZ DEPLOYMENT REQUIREMENTS

Q3.	ISED is seeking comments on whether deployment requirements should be adjusted in anticipation of transition to the new band plan.

- All commenters made similar recommendations to our own, that ISED impose a hold on the enforcement of deployment requirements effective as of the date of ISED's decision on this consultation.  Telus argues that "all regulatory assessments should be paused until a decision is reached on the re-banding of 2500-2690 MHz" and Cogeco "maintains that deployment requirements must be either relaxed or suspended leading up to and throughout the transition period to prevent the inefficient allocation of capital toward legacy technologies."  Sasktel, Ecotel, and Quebecor similarly argue that the relaxation of deployment obligations is necessary, effective upon the publication of ISED's decision.  Many commenters, including ourselves, recommended that ISED provide a five-year post-transition grace period for licensees to meet deployment requirements using new Band 41 infrastructure.  Specifically Rogers states that a five-year grace period would "ensure a successful migration by all" and would be a "fair and reasonable approach."  We agree.

- Additionally, Cogeco suggests that ISED "permit the deployment of TDD-capable equipment, such as Band 41 hardware, to satisfy existing deployment requirements, irrespective of whether the formal transition has concluded in a specific market".  We support this proposal as a practical measure that would allow MNOs to invest in future-ready infrastructure rather than legacy equipment during the transition period.

# TRANSITION PLAN IMPLEMENTATION

Q4.	ISED is seeking preliminary comments on a transition plan to the proposed band plan, including:

a.	should the transition strategy be implemented on a market-by-market basis across Canada? If so, which regions should be prioritized and how should the timelines be staggered?

- We recommend the transition be completed on a market-by-market basis.  This approach will allow MNOs to determine the proper amount of time for planning, budgeting, and coordinating work across thousands of sites across the country, including testing equipment prior to deploying it in production environments.  This approach is supported by the majority of commenters; Rogers, Telus, Sasktel, Cogeco, and Xplore all support a phased, market-by-market approach to a transition, with the first area or zone transitioning around 2033.

- We agree with ISED that current licensees are best positioned to develop the details of a transition plan.  We are confident that existing 2500 MHz spectrum licensees can reach agreement on the timelines and market prioritization for the transition, and we encourage ISED to formally endorse the industry-developed three-zone approach.

b.	should certain portions of the band, such as the Canadian FDD uplink spectrum, be prioritized first during the transition?

- Rogers states that "the Department should reject any recommendations for" prioritization of certain portions of the band, explaining that

the most optimal option for most Canadians would be to maintain the current band plan right up until the transition and then to immediately migrate to the new band plan (i.e., a large-scale, single-night cut-over).

Cogeco and Ecotel also support transitioning the entire band rather than prioritizing a portion of the band.  We agree and recommend that the transition consist of the following process within each area or zone.  Starting shortly after the decision to this consultation, licensees will continue to be allowed to use Band 7 FDD operations in their existing 2500 MHz spectrum licence frequencies.  However, at the 2500 MHz spectrum licensees' discretion, they will be allowed to use Band 41 TDD operation in the Band 7 downlink portion of the 2500 MHz spectrum band, but only as supplemental downlink (i.e., there will be no Band 41 uplink use).  This hybrid band plan will remain in place until the industry determined transition deadline, at which point there will be a complete switch from FDD operations to TDD operations.

- To be clear, it is only at the transition deadline that mobile network operators will switch from their 2500 MHz FDD frequencies to their new 2500 MHz TDD frequencies.  Up to the transition deadline, 2500 MHz spectrum licensees will continue to operate on their currently licensed 2500 MHz frequencies.  Sasktel confirms that "current band 7 license holders prefer that the uplink portion of the band be left as FDD due to uplink capacity concerns" and that "a single transition date is recommended where all FDD spectrum is converted to TDD in the region at the same time".  In addition, we recommend that Band 7 operations be protected from adjacent Band 41 operations if an MNO choose to operate Band 41 within their assigned downlink Band 7 frequencies.

- At the transition deadline for each area or zone, the entire 2500 MHz spectrum band in that area or zone will operate as TDD Band 41, and 2500 MHz spectrum licensees would move to contiguous frequency block assignments within the new spectrum band plan.  Our proposal for a phased-in approach offers a practical solution for managing the transition by ensuring minimum disruption to existing services and allowing flexibility for MNOs to manage the changeover at a pace that balances their individual operational and capital planning requirements.

c.	do licensees prefer holding contiguous blocks of spectrum in an unpaired TDD-use band plan? If so, what process is envisioned to enable the exchange of frequency assignments?

- All commenters prefer contiguous blocks of spectrum.  As noted in our initial comments, converting existing FDD licences to TDD without reassigning frequencies would result in each licensee holding non-contiguous spectrum blocks which would undermine the spectral efficiency gains that the transition to TDD Band 41 is intended to achieve.  Rogers makes its support for the transition "contingent on all licensees receiving fully contiguous spectrum in all licence areas."  Eastlink, Sasktel, and Ecotel echo their support for contiguous spectrum at the end of the transition.

- The adjacent spectrum band from 2690 to 2900 MHz is being seriously considered for 6G use in the US under the One Big Beautiful Bill Act.  ISED could conduct a single assignment round that assigns contiguous spectrum blocks across the entire 2500-2900 MHz spectrum band.  Holding two separate assignment rounds would be suboptimal and would result in fragmented spectrum holdings, contrary to the SPFC's objective to "maximize the economic and social benefits that Canadians derive from the use of the radio frequency spectrum resource."  Fragmented spectrum holdings will deprive MNOs of the ability to obtain large contiguous blocks of spectrum at a point where 6G technologies will require large contiguous blocks of mid-band spectrum to deliver the performance gains that Canadians expect.

- Canadian MNOs can benefit from economies of scale by aligning with the expanded US band, which allows them to use upcoming 6G equipment that supports Band 41 and will extend up to 2900 MHz.  This allows MNOs to install radios ready for 6G service during this transition period.  If they do not align, MNOs will end up with fragmented spectrum holdings and must deploy separate radios – one for Band 41 and another for the spectrum band ranging from 2690 to 2900 MHz – which means two site visits and much higher costs.  The current timing of the US allocation of 2690-2900 MHz provides ISED with an opportunity to harmonize the 2500 MHz spectrum band with an expanded 2690 to 2900 MHz 6G band, supporting larger contiguous channels and enabling a smooth shift to TDD-based operations in the future.  The optimal result for both MNOs and Canadians would be for ISED to conduct an auction for the 2690-2900 MHz band, followed by an assignment round that guarantees contiguous spectrum across the expanded band before the transition takes place.

- Sasktel proposes that ISED "allow the licensee to continue to operate in B38 for 5 years after the transition" after which "the block assignments would be rearranged to allow all operators to have contiguous spectrum in the band."  We do not support a blanket five-year protection period following the transition.  The proposed transition plan already envisions the first phase completing approximately seven years from now (2033) and the final phase approximately ten years from now (2036).  Band 38 licensees will therefore have had substantial advance notice and time to plan for the transition.  Adding an additional five-year protection period on top of these timelines would prevent all licensees from acquiring contiguous spectrum in the affected service areas for up to fifteen years from today, leading to prolonged spectrum fragmentation that would undermine the very efficiency gains the transition is intended to deliver.

- As we stated in our initial comments, all operators, "including Band 38 licensees, must be assigned new frequencies within the new TDD-based 2500 MHz band plan" to achieve contiguous spectrum for all licensees.  Furthermore, a five-year protection period could impose additional costs on other licensees who may be required to retune their equipment multiple times – first, to accommodate non-contiguous assignments around protected Band 38 blocks, and then again once the protection period expires and the band is finally rearranged.  This would be inefficient and contrary to the interests of the broader industry and Canadians.  However, we are open to working with Band 38 spectrum licensees through the industry-led process to develop reasonable accommodations.

d.	what is the appropriate tier level for the transition and how might the deployment requirements be adjusted to reflect this?

- We recommend that the transition should follow the geographic areas defined by a three-zone approach identified through industry negotiations rather than being rigidly tied to a specific tier level.  These areas would mostly comprise Tier 3 licence areas, with certain Tier 4 adjustments as necessary.  Rogers, Cogeco, and Telus also recommend using the regions identified in Question 4a above, rather than strict tier-level transitions.

- Eastlink recommends that the Tier 4 level be used, arguing that "the Tier 4 level strikes the appropriate balance" between operational feasibility and coordination complexity.  We disagree.  A Tier 4-based transition would create an excessively large number of transition boundaries, each requiring coordination between FDD and TDD operations.  This would significantly increase the risk of interference and the complexity of the overall transition process.  As Sasktel notes, the three-zone approach "mitigate[s] some of the interference issues between geographical areas and spread[s] the transition over multiple years to lessen the burden of hardware replacements."

e.	are there any temporary or longer term technical requirements that ISED should consider to minimize the potential for interference conflicts during the transition period?

- As we recommended in our comments, interference management during the transition can be effectively addressed through coordination among licensees without the need for additional prescriptive technical requirements in the SRSP.  Telus agrees that "an updated version of SRSP-517 need not prescribe technical coexistence measures that would apply during transition."

- We further reiterate our recommendation that ISED finalize updates to the RSS and SRSP documents at the earliest opportunity, with technical parameters for Band 41 equipment that mirror those adopted in the US.  As Nokia states, alignment with "the [Band] n41 US band plan which extends from 2496 to 2690 MHz and to adopt similar emissions limits" will allow the Canadian industry to benefit from economies of scale by having access to the US equipment ecosystem.

f.	are there any other key elements that ISED should consider for a transition plan?

- Rogers proposes that ISED license the currently restricted guard band spectrum through a competitive auction process, noting that there is "nearly 300 million MHz-Pops of unassigned TDD spectrum in Canada" with "5-10MHz of unassigned TDD spectrum in every provincial Tier 3 licence area across the country."  Rogers further recommends that "the Department also include any assigned guard band to make a 10 MHz TDD block available for auction at the Tier 3 licence area across the country" and suggests an assignment round structure similar to the 3500 MHz band, where all 2500 MHz spectrum holdings would be included in the assignment round.

- However, an auction of only 10 MHz of spectrum would be highly inefficient as a standalone process.  It is impractical to hold an auction for just the 10 MHz of guard band spectrum in isolation.  We recommend that the 10 MHz guard band spectrum be included with the 2690-2900 MHz spectrum band and that a single auction for this combined spectrum be held prior to the first transition in 2033.  In accordance with Enabling Guideline (h) of the SPFC, which directs ISED to make spectrum available for use in a timely fashion, we recommend that ISED prioritize the release of the 2690-2900 MHz band through an auction that includes the 10 MHz guard band spectrum, followed by a single, unified assignment round across the entire 2500-2900 MHz spectrum band.  This approach would position Canada at the forefront of 6G spectrum readiness while ensuring that the transition to the new 2500 MHz band plan proceeds efficiently and without necessary delays.

*** End of Document ***

Telus Comments, paragraph 26; Rogers Comments, paragraph 33; Sasktel Comments, paragraph 14; Cogeco Comments, page 4; GSMA Comments, page 2; Ecotel Comments, paragraph 13; Xplore Comments, paragraph 18; and Quebecor Comments, paragraph 4.

Rogers Comments, paragraph 46; Telus Comments, paragraph 37; Sasktel Comments, paragraph 17; and Quebecor Comments, paragraph 7.

Telus Comments, paragraph 47; Cogeco Comments, page 7; Sasktel Comments, paragraph 19; Ecotel Comments, paragraph 18; and Quebecor Comments, paragraph 8.

Rogers Comments, paragraph 15; Eastlink Comments, paragraph 18; Sasktel Comments, paragraph 9; and Ecotel Comments, paragraph 26.

GSMA Comments, page 2; Rogers Comments, paragraph 43; Cogeco Comments page 8; and Telus Comments, paragraph 14.

Telus Comments, paragraph 67; and Rogers Comments, paragraphs 21 and 46.

One Big Beautiful Bill Act, BAI25300 V7T,  section 40002(f), https://www.budget.senate.gov/imo/media/doc/the_one_big_beautiful_bill_act.pdf.

Eastlink Comments, paragraph 6.

Rogers Comments, paragraph 33.

Ibid.

Telus Comments, paragraph 26.

Sasktel Comments, paragraph 14.

Cogeco Comments, page 4.

GSMA Comments, page 1.

Nokia Comments, pages 1 and 2.

Cogeco Comments, page 4.

Telus Comments, paragraph 24.

ISED, SPFC – Spectrum Policy Framework for Canada, June 2007, section 4.3 Policy Objective.  (SPFC)

Ibid., , section 4.4 Enabling Guidelines.

Telus Comments, paragraph 25.

Bell Comments, paragraph 12.

Telus Comments, paragraph 38.

Rogers Comments, paragraph 18.

Telus Comments, paragraph 27, referencing ISED, Canadian Table of Frequency Allocations, 2022, https://ised-isde.canada.ca/site/spectrum-management-telecommunications/en/learn-more/key-documents/consultations/canadian-table-frequency-allocations-sf10759.

Globalstar Comments, page 2.

Cogeco Comments, page 8.

Eastlink Comments, paragraphs 12 and 22.

Telus Comments, paragraph 31.

Rogers Comments, paragraph 21.

Nokia Comments, pages 1 and 2.

Rogers Comments, paragraph 46.

Telus Comments, paragraph 37; Sasktel Comments, paragraph 17; and Quebecor Comments, paragraph 7.

Telus Comments, paragraph 67, referencing ISED, RSS-199 — Broadband Radio Service (BRS) Equipment Operating in the Band 2500-2690 MHz, Issue 4, July 2023; and SRSP-517 — Technical Requirements for Broadband Radio Service (BRS) in the Band 2500-2690 MHz, Issue 2, July 2023, https://gazette.gc.ca/rp-pr/p1/2023/2023-08-05/html/notice-avis-eng.html#ne6.

Telus Comments, paragraph 44.

Ibid., paragraph 41.

Ibid., paragraph 50.

Ibid., paragraph 47.

Cogeco Comments, page 7.

Sasktel Comments, paragraph 19; Ecotel Comments, paragraph 18; and Quebecor Comments, paragraph 8.

Rogers Comments, paragraph 61; Cogeco Comments, page 3; and Quebecor Comments, paragraph 8.

Rogers Comments paragraph 61.

Cogeco Comments, page 7.

Rogers Comments, paragraph 46; Telus Comments, paragraph 57; Sasktel Comments, paragraph 21; Cogeco Comments, page 8; and Xplore Comments, paragraph 28.

Rogers Comments, paragraph 64.

Cogeco Comments, page 8; and Ecotel Comments, paragraph 25.

Bell Comments, paragraph 27.

Rogers Comments, paragraph 15.

Eastlink Comments, paragraph 18; Sasktel Comments, paragraph 9; and Ecotel Comments, paragraph 26.

SPFC, section 4.3.

Sasktel Comments, paragraph 15.

Bell Comments, paragraph 27.

Rogers Comments, paragraphs 62 and 70; Cogeco Comments, page 10; and Telus Comments, paragraph 65.

Eastlink Comments, paragraph 19.

Sasktel Comments, paragraph 28.

Bell Comments, paragraphs 30 and 31.

Telus Comments, paragraph 68.

Nokia Comments, page 2.

Rogers Comments, paragraph 27.

Rogers Comments, paragraph 3.

SPFC — Spectrum Policy Framework for Canada, section 4.4.